VULNERABILITY MANAGEMENT

PROGRAM REPORT

NexaCore Technologies LLC

A Fictional Organization | Sample Portfolio Project

| Prepared By: | Chidera Ayichi |
| --- | --- |
| Title: | Information Security Analyst ¦ GRC Specialist |
| Date: | March 2026 |
| Version: | 1.0 — Initial Assessment |
| Tool Used: | OpenVAS (Greenbone Community Edition) |
| Framework: | NIST SP 800-53 / NIST SP 800-30 |
| Classification: | CONFIDENTIAL |

This document is intended for internal use only. NexaCore Technologies LLC is a fictional organization created for portfolio demonstration purposes.

# 1. Executive Summary

This Vulnerability Management Program Report documents the design, execution, and governance outcomes of an end-to-end vulnerability management process conducted for NexaCore Technologies LLC, a fictional mid-size SaaS technology company with approximately 200 employees across two office locations and a hybrid cloud infrastructure environment.

The assessment was performed using OpenVAS (Greenbone Community Edition), applying both authenticated and unauthenticated scanning methodologies across in-scope assets. Findings were analyzed, risk-rated using a NIST SP 800-30 aligned methodology, and translated into structured risk register entries with remediation recommendations and governance reporting. The process was designed to establish a repeatable, audit-ready vulnerability management lifecycle aligned to NIST SP 800-53 control families SI (System and Information Integrity) and RA (Risk Assessment).

Key findings summary:

- 3 Critical vulnerabilities identified requiring immediate remediation

- 5 High vulnerabilities requiring remediation within 30 days

- 7 Medium vulnerabilities requiring remediation within 60-90 days

- 4 Low vulnerabilities to be addressed within standard maintenance cycles

The most significant risk exposures relate to unpatched operating systems, deprecated service versions with known CVEs, default credential exposure, and misconfigured network services. A prioritized remediation roadmap and governance reporting cadence have been established as outputs of this program.

# 2. Scope & Methodology

## 2.1 Assessment Scope

The following assets were included in scope for this vulnerability management assessment:

| Asset ID | Asset Description | Type | Scan Type |
| --- | --- | --- | --- |
| A-001 | Web Application Server (Ubuntu 20.04) | Server | Authenticated & Unauthenticated |
| A-002 | Database Server (Windows Server 2019) | Server | Authenticated & Unauthenticated |
| A-003 | Employee Workstations (Windows 10 - 15 endpoints) | Endpoint | Authenticated |
| A-004 | Network Infrastructure (Routers, Switches, Firewall) | Network | Unauthenticated |
| A-005 | VPN Gateway | Infrastructure | Unauthenticated |

## 2.2 Tool Selection — OpenVAS

OpenVAS (Greenbone Community Edition) was selected as the primary vulnerability scanning tool for this assessment based on the following evaluation criteria:

| Criteria | OpenVAS | Alternative (Nessus Essentials) |
| --- | --- | --- |
| Cost | Free / Open Source | Free (limited targets) |
| Scan Types | Authenticated & Unauthenticated | Authenticated & Unauthenticated |
| CVE Coverage | Broad — 60,000+ NVTs | Broader - industry-leading |
| Reporting | Built-in export (PDF, XML, CSV) | Built-in export (multiple formats) |
| Customization | Highly customizable scan configs | Moderate customization |
| Recommendation | SELECTED — best fit for cost, flexibility, and scan depth | Strong alternative for organizations with a budget |

OpenVAS provides the ability to perform simultaneous authenticated and unauthenticated scans, enabling detection of configuration errors, missing patches, open port exposure, and service misconfiguration across both credentialed and non-credentialed perspectives. This dual-mode scanning approach provides a more complete picture of the organization's attack surface.

## 2.3 Risk Scoring Methodology

Vulnerability risk ratings were assigned using a qualitative scoring approach aligned to NIST SP 800-30 Rev 1, combining the CVSS base score from OpenVAS findings with organizational context factors including asset criticality and exploitability. The resulting risk ratings follow a four-tier scale:

| Risk Rating | CVSS Score Range | Description | Remediation SLA |
| --- | --- | --- | --- |
| Critical | 9.0 – 10.0 | Exploitable with severe organizational impact — immediate action required | Immediate — within 7 days |
| High | 7.0 – 8.9 | Significant risk with high likelihood of exploitation if unaddressed | 30 days |
| Medium | 4.0 – 6.9 | Moderate risk — exploitable under specific conditions | 60–90 days |
| Low | 0.1 – 3.9 | Minimal risk — informational or low-impact finding | Standard maintenance cycle |

# 3. Vulnerability Findings Summary

The following table summarizes all vulnerabilities identified during the OpenVAS assessment across in-scope assets. Findings are sorted by risk rating.

## 3.1 Critical Findings

| VID | Asset | Vulnerability | CVE | CVSS | Rating | Asset ID | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| V-001 | Web Server | MS17-010 EternalBlue SMB RCE | CVE-2017-0144 | 9.8 | Critical | A-001 | Unpatched SMBv1 vulnerability allowing remote code execution — exploited by WannaCry ransomware |
| V-002 | DB Server | Default Credentials — SQL Server SA Account | CWE-1392 | 9.8 | Critical | A-002 | SQL Server SA account using default password — allows full database access and potential OS command execution |
| V-003 | VPN Gateway | OpenSSL Heartbleed | CVE-2014-0160 | 9.1 | Critical | A-005 | Outdated OpenSSL version exposes memory contents — allows extraction of private keys and session tokens |

## 3.2 High Findings

| VID | Asset | Vulnerability | CVE | CVSS | Rating | Asset ID | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| V-004 | Web Server | Apache Log4Shell RCE | CVE-2021-44228 | 8.1 | High | A-001 | Vulnerable Log4j version allows remote code execution via malicious JNDI lookups |
| V-005 | Workstations | Windows OS — Missing Critical Security Updates | Multiple | 7.8 | High | A-003 | 8 of 15 workstations are 90+ days behind on Windows security patches — multiple critical CVEs unmitigated |
| V-006 | Network | Telnet Service Exposed on Network Devices | CWE-319 | 7.5 | High | A-004 | Telnet transmits credentials in plaintext — enables credential interception via network sniffing |
| V-007 | DB Server | MySQL 5.6 End of Life — Unsupported Version | Multiple | 7.2 | High | A-002 | MySQL 5.6 reached end of life — no security updates available for newly discovered vulnerabilities |
| V-008 | Web Server | SSL/TLS — Deprecated TLS 1.0/1.1 Enabled | CVE-2011-3389 | 7.1 | High | A-001 | Deprecated TLS versions enabled — susceptible to BEAST and POODLE downgrade attacks |

## 3.3 Medium Findings

| VID | Asset | Vulnerability | CVE | CVSS | Rating | Description |
| --- | --- | --- | --- | --- | --- | --- |
| V-009 | All Assets | SNMP v1/v2 Default Community Strings | CVE-1999-0517 | 6.5 | Medium | Default 'public' and 'private' SNMP community strings enable unauthorized network reconnaissance |
| V-010 | Web Server | Directory Listing Enabled | CWE-548 | 5.3 | Medium | Web server exposes directory contents — reveals application structure to unauthenticated users |
| V-011 | Workstations | Windows Remote Desktop Protocol (RDP) Exposed | CVE-2019-0708 | 5.0 | Medium | RDP exposed on 5 workstations without NLA — increases brute force and BlueKeep exploitation surface |
| V-012 | Network | FTP Service Transmitting in Plaintext | CWE-319 | 4.8 | Medium | FTP transmits credentials and data in plaintext — replace with SFTP or FTPS |

# 4. IT Risk Register

The following risk register translates vulnerability findings into structured IT risk statements aligned to NIST SP 800-30. Each entry captures the risk description, likelihood, impact, risk rating, assigned owner, and remediation status.

| RID | VID | Risk Statement | Likelihood | Impact | Rating | Remediation Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | V-001 | Risk of ransomware or RCE attack via unpatched SMBv1 vulnerability on web server | High | High | Critical | Apply MS17-010 patch immediately. Disable SMBv1 protocol. | IT Operations | In Progress |
| R-002 | V-002 | Risk of unauthorized database access via default SQL Server SA credentials | High | High | Critical | Rotate SA credentials immediately. Enforce strong password policy. Disable SA account if unused. | Database Admin | Remediated |
| R-003 | V-003 | Risk of private key exposure and session hijacking via Heartbleed vulnerability on VPN gateway | High | High | Critical | Update OpenSSL to current supported version. Revoke and reissue SSL certificates. | Network Team | In Progress |
| R-004 | V-004 | Risk of remote code execution via Log4Shell vulnerability in web application | High | High | High | Update Log4j to 2.17.1 or later. Apply WAF rules as interim mitigation. | App Dev Team | Remediated |
| R-005 | V-005 | Risk of exploitation via unpatched Windows workstations with multiple critical CVEs | High | Medium | High | Deploy missing Windows updates via WSUS within 30-day SLA. Enforce automated patch management. | IT Operations | In Progress |
| R-006 | V-006 | Risk of credential interception via plaintext Telnet on network infrastructure | Medium | High | High | Disable Telnet on all network devices. Enable SSH with strong cipher configuration. | Network Team | Open |
| R-007 | V-007 | Risk of unmitigated vulnerabilities due to MySQL 5.6 end-of-life status | Medium | High | High | Upgrade MySQL to supported version (8.0+). Test application compatibility before production migration. | Database Admin | In Progress |
| R-008 | V-009 | Risk of unauthorized network reconnaissance via default SNMP community strings | Medium | Medium | Medium | Change SNMP community strings to complex values. Upgrade to SNMPv3 with authentication. | Network Team | Open |

# 5. Remediation Roadmap & SLA Tracking

The following remediation roadmap documents prioritized corrective actions, accountable owners, target completion dates, and SLA status. This roadmap is designed to support ongoing governance and management review.

| RID | Rating | Remediation Action | Owner | Target Date | SLA | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-001 | Critical | Patch MS17-010 / Disable SMBv1 | IT Operations | April 7, 2026 | 7 days | In Progress |
| R-002 | Critical | Rotate SQL SA credentials / Enforce password policy | Database Admin | March 31, 2026 | 7 days | Remediated |
| R-003 | Critical | Update OpenSSL / Reissue SSL certificates | Network Team | April 7, 2026 | 7 days | In Progress |
| R-004 | High | Update Log4j to 2.17.1+ | App Dev Team | March 28, 2026 | 30 days | Remediated |
| R-005 | High | Deploy Windows patches via WSUS across all workstations | IT Operations | April 30, 2026 | 30 days | In Progress |
| R-006 | High | Disable Telnet / Enable SSH on all network devices | Network Team | April 30, 2026 | 30 days | Open |
| R-007 | High | Upgrade MySQL to 8.0+ | Database Admin | May 31, 2026 | 30 days | In Progress |
| R-008 | Medium | Change SNMP strings / Upgrade to SNMPv3 | Network Team | June 30, 2026 | 90 days | Open |

# 6. Governance Reporting Cadence

The following governance reporting cadence has been established to ensure ongoing visibility into vulnerability risk posture, remediation progress, and SLA adherence across NexaCore Technologies LLC.

| Report Type | Frequency | Audience | Contents |
| --- | --- | --- | --- |
| Vulnerability Scan Report | Weekly | IT Security Team | New findings, scan coverage, tool performance, false positive review |
| Remediation Status Report | Bi-Weekly | IT Management / System Owners | Remediation progress, SLA adherence, escalations, overdue items |
| Risk Register Review | Monthly | CISO / Security Leadership | Risk register updates, risk acceptance decisions, trend analysis, KRI metrics |
| Executive Risk Summary | Quarterly | Executive Leadership / Board | High-level risk posture, critical findings summary, program metrics, strategic recommendations |

## 6.1 Key Risk Indicators (KRIs)

The following KRIs have been established to measure the effectiveness and health of the vulnerability management program:

| KRI Metric | Target | Current Value | Status |
| --- | --- | --- | --- |
| % Critical vulnerabilities remediated within 7-day SLA | 100% | 67% (2 of 3) | Medium |
| % High vulnerabilities remediated within 30-day SLA | 95% | 40% (2 of 5) | High |
| % Assets scanned in current cycle | 100% | 100% (5 of 5) | Low |
| Mean Time to Remediate (MTTR) Critical | 7 days | 5 days (closed items) | Low |
| Number of repeat findings from prior scan cycle | 0 | 2 | Medium |

# 7. Conclusion & Recommendations

This Vulnerability Management Program Report documents the end-to-end execution of an initial vulnerability assessment for NexaCore Technologies LLC using OpenVAS and establishes the governance framework for ongoing vulnerability risk management. The assessment identified 19 vulnerabilities across in-scope assets, including 3 Critical, 5 High, 7 Medium, and 4 Low findings.

The most urgent priorities are the remediation of the MS17-010 EternalBlue vulnerability and the Heartbleed OpenSSL exposure, both of which represent well-known, actively exploited attack vectors that carry significant organizational risk. Two of the three Critical findings are currently in progress and must be completed within the established 7-day SLA without exception.

The following strategic recommendations are provided to mature the vulnerability management program over the next 90 days:

- Implement automated patch management using a centralized tool (e.g., WSUS, Intune, or Ansible) to eliminate manual patching delays and improve SLA adherence

- Establish a formal vulnerability exception process requiring documented risk acceptance for any finding that cannot be remediated within the defined SLA

- Integrate OpenVAS scan scheduling into a weekly automated cadence to ensure continuous coverage and early detection of new vulnerabilities

- Develop a formal asset inventory aligned to this vulnerability management program to ensure complete scan coverage as the environment grows

- Consider upgrading to a commercial vulnerability management platform (Tenable.sc or Qualys) as the organization scales to improve CVE coverage and reporting capabilities

This report should be reviewed and updated following each scan cycle. The risk register and KRI dashboard should be presented to security leadership on a monthly basis and to executive leadership quarterly.

Prepared by:

Chidera Ayichi

Information Security Analyst | GRC Specialist

Chideraayichi/GRC-Portfolio

March 2026